#### 1. Initialization Tasks

These handle app startup and setup.

- Load user configurations from persistent storage (e.g., JSON or INI file in user home directory).

- Parse configuration settings (e.g., default language, OCR parameters, theme preferences).

- Initialize external libraries (e.g., import and setup pytesseract, OpenCV, PyQt6).

- Check for required dependencies and versions (e.g., verify Tesseract OCR is installed and accessible).

- Set up logging system (e.g., configure Python logging module with file and console handlers).

- Initialize global variables or singletons (e.g., app state, thread pools).

- Handle initialization errors (e.g., if a library fails to load, display error message and exit gracefully).

- Apply initial UI theme and settings based on configurations.

- Perform hardware checks (e.g., detect GPU availability for accelerated processing).

#### 2. Input Tasks

These manage file ingestion and validation.

- Open file dialog or handle drag-and-drop events in the GUI.

- Validate file formats (e.g., check if JPG, PNG, PDF; reject unsupported types).

- Load file contents (e.g., read image bytes or convert PDF to image pages using PyMuPDF).

- Handle multi-file or batch inputs (e.g., queue multiple files for processing).

- Extract metadata (e.g., file size, resolution, page count for PDFs).

- Perform initial security checks (e.g., scan for malformed files that could cause crashes).

- Update UI with input previews (e.g., thumbnail generation using OpenCV).

- Manage clipboard input if applicable (e.g., paste image from clipboard).

- Error handling for input (e.g., file not found, permission denied; notify user and log).

- Prepare data structures for passing to next tasks (e.g., list of Image objects).

#### 3. Preprocessing Tasks

These enhance inputs for better OCR accuracy.

- Apply image deskewing (e.g., detect and correct rotation using OpenCV contours).

- Perform noise reduction (e.g., Gaussian blur or median filtering).

- Binarize images (e.g., convert to black-and-white using adaptive thresholding).

- Enhance contrast and brightness (e.g., histogram equalization).

- Detect and crop regions of interest (e.g., remove borders or focus on text areas).

- Handle multi-page documents (e.g., process each PDF page sequentially or in parallel).

- Apply language-specific preprocessing (e.g., for non-Latin scripts, adjust filters).

- Validate preprocessing results (e.g., check if image quality improved via metrics like sharpness).

- Error handling (e.g., if preprocessing fails due to low quality, suggest user retries or manual fixes).

- Log preprocessing metrics (e.g., time taken, before/after quality scores).

#### 4. OCR Tasks

These perform the core text recognition.

- Configure OCR engine parameters (e.g., set language, PSM, OEM via pytesseract).

- Run OCR on preprocessed images (e.g., call pytesseract.image_to_string or image_to_data).

- Handle batch processing (e.g., loop over multiple images/pages).

- Extract text with confidence scores (e.g., parse output for word-level data).

- Support advanced features (e.g., table detection, handwriting if engine allows).

- Integrate fallback mechanisms (e.g., retry with different parameters if confidence low).

- Process multi-language documents (e.g., auto-detect or user-specified languages).

- Update progress in UI (e.g., emit signals for percentage complete).

- Error handling (e.g., OCR engine crashes; fallback to basic mode or notify user).

- Log OCR results (e.g., accuracy estimates, processing time per page).

#### 5. Postprocessing Tasks

These refine the recognized text.

- Clean up raw text (e.g., remove artifacts like extra spaces or line breaks).

- Integrate spell-checking (e.g., using pyspellchecker or Hunspell library).

- Preserve formatting (e.g., detect paragraphs, lists, tables via heuristics or libraries like tabula-py).

- Apply custom corrections (e.g., user-defined rules for domain-specific text like invoices).

- Merge results from multi-page inputs (e.g., concatenate text with page breaks).

- Generate structured output (e.g., JSON for extracted entities like names/dates).

- Validate postprocessed text (e.g., check for completeness against input length).

- Handle user edits (e.g., allow manual corrections in GUI before final output).

- Error handling (e.g., if spell-check fails, skip and log; provide undo options).

- Log changes (e.g., before/after text diffs for auditing).

#### 6. Output Tasks

These handle result export and display.

- Format text for output (e.g., plain TXT, DOCX using docx library, or CSV for tables).

- Save to file (e.g., prompt user for save location; overwrite checks).

- Copy to clipboard (e.g., use pyperclip or Qt clipboard).

- Display results in GUI (e.g., editable text area with highlights).

- Export metadata (e.g., include confidence scores or original file info).

- Handle batch outputs (e.g., zip multiple results or create a single merged file).

- Integrate with external apps (e.g., open in Word or email results).

- Update UI with completion status (e.g., success message or preview).

- Error handling (e.g., save failures due to permissions; retry or alternative paths).

- Clean up temporary files (e.g., delete processed images to free space).

#### 7. Multi-Threading and Parallelization Tasks

These ensure responsiveness and efficiency.

- Initialize thread pool (e.g., using concurrent.futures.ThreadPoolExecutor).

- Assign tasks to threads (e.g., parallelize preprocessing and OCR for batch files).

- Manage thread synchronization (e.g., use locks for shared resources like logs).

- Monitor thread progress (e.g., futures for callbacks on completion).

- Handle thread errors (e.g., catch exceptions in workers and propagate to main thread).

- Optimize for CPU cores (e.g., limit threads to avoid overload).

- Implement cancellation (e.g., allow user to stop batch processing mid-way).

- Profile performance (e.g., measure thread utilization during development).

- Log threading events (e.g., thread start/end, bottlenecks).

- Fallback to single-threaded mode (e.g., for debugging or low-resource systems).

#### 8. UI Integration Tasks

These connect tasks to the graphical interface.

- Design main window layout (e.g., input area, preview pane, controls, output viewer).

- Bind events (e.g., button clicks trigger input/processing tasks).

- Implement progress bars and status updates (e.g., via signals/slots in PyQt).

- Add settings dialog (e.g., for configuring OCR params, themes).

- Ensure accessibility (e.g., keyboard navigation, alt text for images).

- Handle UI errors (e.g., invalid inputs show popups).

- Test UI responsiveness during long tasks (e.g., ensure no freezing).

- Localize UI (e.g., support multiple languages for buttons/labels).

- Log UI interactions (e.g., for user analytics or debugging).

- Optimize UI rendering (e.g., lazy loading of previews).

#### 9. Error Handling and Recovery Tasks (Cross-Cutting)

These apply across all tasks.

- Define global error types (e.g., InputError, ProcessingError).

- Implement try-except blocks in every major function.

- Provide user notifications (e.g., dialogs for recoverable errors).

- Enable retries (e.g., auto-retry failed OCR up to 3 times).

- Rollback states (e.g., reset to idle after failures).

- Log all errors with stack traces.

- Crash reporting (e.g., integrate Sentry or local logs).

- Test error scenarios (e.g., simulate low memory).

- Document error codes for users/developers.

- Security checks in errors (e.g., don't leak sensitive data in logs).

#### 10. Testing and Validation Tasks

These ensure the app works as expected.

- Write unit tests for each module (e.g., test input validation with mock files).

- Perform integration tests (e.g., full workflow from input to output).

- Conduct system tests (e.g., on different OS: Windows, macOS, Linux).

- Security testing (e.g., fuzz inputs for vulnerabilities).

- Performance benchmarking (e.g., time batch processing on sample datasets).

- Usability testing (e.g., beta user feedback on UI).

- Accessibility validation (e.g., screen reader compatibility).

- Regression testing after changes.

- Automate tests (e.g., using pytest framework).

- Document test cases and results.

#### 11. Deployment and Update Tasks

These handle distribution and maintenance.

- Package app as executable (e.g., using PyInstaller for cross-platform binaries).

- Create installers (e.g., MSI for Windows, DMG for macOS).

- Implement auto-update checker (e.g., query GitHub for new versions).

- Handle update downloads and installations (e.g., silent or prompted).

- Manage versioning (e.g., semantic versioning in configs).

- Test deployments (e.g., on virtual machines).

- Provide uninstallation scripts.

- Document installation guides.

- Monitor post-deployment issues (e.g., via optional telemetry).

- Plan for app store submissions (e.g., Microsoft Store, if applicable).

#### 12. Maintenance and Future-Proofing Tasks

These ensure long-term viability.

- Refactor code for modularity (e.g., use interfaces for swappable components).

- Add extensibility points (e.g., plugins for new OCR engines).

- Optimize memory/CPU usage (e.g., profile with tools like cProfile).

- Update dependencies regularly (e.g., check for library updates).

- Gather user feedback loops (e.g., in-app survey).

- Plan for scalability (e.g., add cloud integration options).

- Ensure compliance (e.g., GDPR for data handling).

- Backup and version control code (e.g., using Git).

- Write comprehensive documentation (e.g., code comments, user manual).

- Schedule periodic reviews (e.g., audit for deprecated features).